| SELF-REFLECTION (ACTIVITY 3) |  |
| --- | --- |
| Project Name | UR-Involved (Group C) |
| Project Sponsor | Tim Maciag |
| Project Manager | Robert-Dominic Calinescu |
| Date | March 18, 2026 |

| Member Name | Robert |
| --- | --- |
| How did you feel about this activity? What did you like about it? What did you dislike about it? |  |
| This activity was productive overall because it helped move our project from planning into implementation. I liked achieving progress on important backend features like backend setup, authentication, and front-end views. It was satisfying to see parts of the project begin to work together. What I disliked was that some work was not completed as early as it needed to be, which made integration more difficult near the deadline. When tasks are finished late, it creates extra pressure on the rest of the team and leaves less time for testing, debugging, combining everyone’s work smoothly. We need to be careful about this moving forward, as leaving everything on the last second will most certainly cause us to fail. |  |
| What is your team most proud of with respect to the work accomplished in this project deliverable? |  |
| I think our team should be proud that we have a real working foundation for the project. Compared to before when we were only discussing ideas and planning, now we have technical progress. We established the backend, connected the project to MongoDB, implemented registration and login functionality, and created the early structure for the website with static webpages. Even though not everything we planned for sprint 1 was completed, it was still progress and we still have a lot of time to complete this project. |  |
| What did you learn about yourself as you collaborated and worked on this activity? (individually and as a team) |  |
| I learned that I naturally take on a leadership and coordination role when the team needs structure. I found myself needing to help organize work, guiding setup steps, planning next steps, and making sure technical steps were completed. Individually, I learned that I can take initiative and solving problems even when things are not perfectly organized and communication is not perfect. (cont.) As a team, we learned that good collaboration depends not only on dividing tasks, but also on making sure tasks are completed early enough for integration. It is not enough for team members to simply be assigned work; there also must be accountability, communication, and follow-through so the project can come together properly on time. |  |
| How will you use (or not use) what you have learned/experienced in this activity going forward? |  |
| Going forward I want to use this experience to improve how we plan teamwork and how early we check progress on assigned tasks. I think it will be important to set clearer intermediate deadlines rather than relying too much on final deadlines. I also want to keep using the technical and coordination experience I gained, especially with backend work. At the same time, I want to avoid repeating the experience of leaving integration too late. |  |
| What "stuff & things" related to this activity would you like more help with? |  |
| I would like more help with support on how to manage team coordination and accountability in group software projects. |  |

| Member Name | Peyton |
| --- | --- |
| How did you feel about this activity? What did you like about it? What did you dislike about it? |  |
| Like: Applying what we learn in the labs to a new project Dislike: This group project came immediately after lab 7 and during lab 8, with lab 7 being large enough for several group members to have to take additional time on it, making our deadline significantly harder to reach. |  |
| What is your team most proud of with respect to the work accomplished in this project deliverable? |  |
| Given the time constraints our group was under, we are proud of being able to keep on schedule. |  |
| What did you learn about yourself as you collaborated and worked on this activity? (individually and as a team) |  |
| We have learned as a team how to coordinate and distribute efforts to fit a tight deadline. We also learned why it is important to get things done sooner rather than later, as in a team sometimes one person’s work relies on another’s. |  |
| How will you use (or not use) what you have learned/experienced in this activity going forward? |  |
| Communicating and getting work done in a relatively short time frame is an important skill that I am sure I will use in the future. |  |
| What "stuff & things" related to this activity would you like more help with? |  |
| Mainly connecting a database into the project, which was only taught 1-2 days in advance. |  |

| Member Name | Harleen |
| --- | --- |
| How did you feel about this activity? What did you like about it? What did you dislike about it? |  |
| Like: it was nice to see how everyone had different strengths and how we combined them to finish the work. Dislike: managing time and coordinating with everyone |  |
| What is your team most proud of with respect to the work accomplished in this project deliverable? |  |
| Everyone did their part and completed the deliverable on time |  |
| What did you learn about yourself as you collaborated and worked on this activity? (individually and as a team) |  |
| I learned that I can handle my tasks properly.As a team, we learned that good communication is important and when we discuss clearly the work becomes easier. |  |
| How will you use (or not use) what you have learned/experienced in this activity going forward? |  |
| I will manage my time better and communicate more |  |
| What "stuff & things" related to this activity would you like more help with? |  |
| I still get confused sometimes when using GitHub, especially with branches, merging, and pull requests |  |

| Member Name | Luka |
| --- | --- |
| How did you feel about this activity? What did you like about it? What did you dislike about it? |  |
| I liked that we could start to see real progress towards an MVP. I’m currently behind on my lab work, so I found it difficult to get up to speed on all of the backend work. |  |
| What is your team most proud of with respect to the work accomplished in this project deliverable? |  |
| I am most proud that we are slowly starting to see a real webpage come to fruition. |  |
| What did you learn about yourself as you collaborated and worked on this activity? (individually and as a team) |  |
| I learned that splitting up tasks between frontend and backend requires a lot more coordination and collaboration than anticipated. |  |
| How will you use (or not use) what you have learned/experienced in this activity going forward? |  |
| Yes, communication and collaboration are important skills that are applicable to everything in life. |  |
| What "stuff & things" related to this activity would you like more help with? |  |
| The timing of labs for learning backend is unfortunate because they are very late in the semester, so it is difficult to stay up to date in a very busy semester. |  |

| Member Name | Abraham |
| --- | --- |
| How did you feel about this activity? What did you like about it? What did you dislike about it? |  |
| I like that the project is starting to come alive, albeit slowly. I disliked that the due date of the project coincided with so our lab assignment, which made it hard to see through all our set goals. We did persevere through in the end though. |  |
| What is your team most proud of with respect to the work accomplished in this project deliverable? |  |
| Our MVP is almost fully functional. We have a solid backend structure already and the frontend is more or less finished. We have achieved more than we expected. |  |
| What did you learn about yourself as you collaborated and worked on this activity? (individually and as a team) |  |
| Individually I learned that I needed to work on my time management and prioritisation so I can get my work done on time. I also realised the true limit of my knowledge in HTML and will work to expand it. |  |
| How will you use (or not use) what you have learned/experienced in this activity going forward? |  |
| I learned a lot of new techniques that I will be using in my future projects. |  |
| What "stuff & things" related to this activity would you like more help with? |  |
| I would like to be involved in the merging of our individual work to the main branch of the project. |  |